The institution of Engineering Designers

SEED (Sharing Experience in Engineering Design)

#### Brighton 2000

### COLLABORATIVE ENGINEERING EXPERIENCES

Peter A.M. van Kollenburg, Dick van Schenk Brill,

IPA RESEARCH CENTRE

Fontys University of Professional Education, The Netherlands.

# Gerard Schouten, Peter Mulders

Philips CFT, The Netherlands

John B. Ochs

Integrated Product, Process and Project Development Program (IP3D)

Lehigh University, USA

Manfred Zirkel, Ikuo Kimura, Guido Klette

Otto-von-Guericke-Universitaet, Germany

# SUMMARY

In the fall of 1999, an international integrated product development pilot project based on collaborative engineering was started with team members in two international teams from the United States, The Netherlands and Germany.  Team members interacted using various Internet capabilities, including, but not limited to, ICQ (means: I SEEK YOU, an internet feature which immediately detects when somebody comes “on line” ), web phones, file servers, chat rooms and Email along with video conferencing.  For this study a control group with all members located in the USA only also worked on the same project.

Lessons learned as well as areas in need of improvement include 1) planning, 2) communications, 3) project definition, 4) project leadership and 5) teamwork. In general team cohesion stayed low (because students did not meet in real life). Chatting and Email were in this project by far the most important communication media.  Despite many and varied set backs, the experience was valuable for all involved and will be repeated in the fall of 2000.

# INTRODUCTION

Technical education is commonly based on specialised courses on different topics. In such a course the lecturer may operate independently from colleagues or even from other courses. As a result students are trained to solve technical problems only in relation to a given course. In the 1980’s and into the 1990’s only rarely students were educated in solving a problem in a broader and multi-disciplinary context.  In concurrent engineering and integrated product development lecturers must cooperate and communicate with lecturers of other disciplines; this yields more work (meetings), more planning and raises more problems with the assessment of the students’ and team member’s progress. So it does not surprise anyone that multi-disciplinary teamwork is not common in education yet [1,2].

On the other hand there is a great demand for well-trained people especially in concurrent and collaborative engineering. Océ-van der Grinten (development and production of copiers and printers) states, “People applying for a job at our company are in a better position to get that job when they have been trained in concurrent engineering!”  Industrial participants in the USA have stated that students with the IPD experience and education can be effective and productive team leaders in one half the time of those who do not, saving the companies millions of dollars each year [3]

Engineers face the era of globalisation where projects are planned, implemented and have impacts across national and cultural boundaries. With the new communication possibilities (Internet and videoconferencing), Integrated Product Development (IPD) teams are comprised of participants who are located in geographically dispersed areas of the globe.  With this IPD - Collaborative Engineering (IPD-CE) project we balance the need to create an environment that encourages student innovation, creativity and entrepreneurial spirit with the realities of today’s global engineering, business and design.

We started  in the international project in the fall of 1999. Two teams were formed with mechanical engineering students from Lehigh University in the US, electrical engineering and business engineering students from the Fontys University in Eindhoven, the Netherlands and mechanical engineering students from the Otto-von-Guericke University in Magdeburg, Germany.  A third team at Lehigh University consisted of only Lehigh engineers. At each location we had 3- 4 students per team. In this pilot the international student teams focused on the development of a lighting system to improve the quality of watching TV. The topic of the project was provided by Philips Electronics NV, in the Netherlands.  Funding for the project and course expenses for Lehigh’s participation in the pilot was provided by NASA/CAPE and Lehigh’s Ventures initiative [4].

In this paper we want to share with you our experiences with modern communication technology in order to find useful tools for facilitating the co-operative work and the contacts of all the participants. The international IPD teams interacted on the Internet using various capabilities, including, but not limited to, ICQ, web phones, file servers, chat rooms, Email, etc. Video conferencing using ISDN-Vspan technology is used at critical points throughout the semester for doing plenary reviews on major milestones.  Program evaluation focused on the technologies used, the processes involved, the nature of human interactions and the effectiveness of communications while the teams were engaged in product development.

# 2.	START OF PROJECT

At the start of the project, each team was asked to design and create a team logo.  This standard team building technique requires the members to specify the objectives of the logo, quantify the evaluation parameters, create multiple ideas and select one (or more, or in combinations) to end up with a single team logo. For the Lehigh-Fontys-Magdeburg LFM International team graphics and industrial design assistance was provided by Lehigh’s Adjunct Professor of Industrial Design, Drew Snyder. In addition to LFM International (3 locations), there was team Lehigh-Fontys LEFON (2 locations) and the single site Lehigh team GFJ Integrated.

Next, the teams were introduced to a potential new product by the sponsor, Philips: an automatic lamp switch for TV back light in the living room. The first stumbling block of the project was the project definition itself.  The teams were unclear on exactly what the sponsor wanted; it took e.g. FOUR weeks before the Lehigh teams could imagine how a ‘cosy’ European living room looks like! Only after sending some pictures of typical European living rooms it became clear. But also towards the design there were problems: was it a light control or a light and a control that was asked for?

While the teams were using the same text for the project start, the same textbook [5] and following the same schedule, the overall planning of the project was not clear. For example, the due dates and milestones were very unclear. There was nothing such as a total project planning. So it happened that teams didn’t know the other teams had holidays or exams and therefore couldn’t contribute. As a result team members failed to plan and work effectively. They did not have the same stake in the outcomes since some were taking the course for credits and some were not. Interdependency of the team members was not well understood. Members were not able to recognise the importance of providing the information requested in a timely manner.

In addition, team tasks were ambiguously assigned from the inception of the project. The German and American engineers of the LFM  team had the same mechanical engineering background to therefore worked at the same task individually until the middle of the project. At that point the design became two parts – namely, control box and lamp part – so that these teams were able to attack the different engineering problems in a parallel manner.

# 3.      COMMUNICATION

The second problem arose when the teams in different places had to communicate about the project. Since the teams were separated by 6 time zones, communication was mostly limited to employ the Internet such as: Email, Videoconference and the Basic Support for Co-operative Work (BSCW) server.

Real time communication (telephone and videoconferencing, chatting was only possible in a small time frame between 15.00 – 17.00 hr CET.

## 3.1 	Email

Email is an excellent method to communicate with people in different locations because one can instantly send a message whenever problems or questions arise. However, during the project, many confusing or irrelevant messages flooded the server. The response time was also low: it took in average 2 days to get an answer on an Email sent!

The shear number of messages from multiple team members with no particular priority resulted in members not knowing if answers were needed or when. The volume of messages made some of the members numb to answer any messages. It was determined that Email messaging required a protocol: was the message received, was it read and understood, are the action items to be acted on, if so when, if not what alternative actions are to be taken.  Because of the time zone differences, protocol included when messages should be sent and when a response would be expected.

## 3.2 	Video Conference

With the video conference software package, iVisit, team members communicated directly over the Internet. This communication method is very similar to face-to-face meetings however, some technical obstacles were encountered due to the web cams and audio transmission. Very often the quality of the sound was not good enough to understand each other at the different sites. At the beginning of each conference, it usually took a long time to adjust each system.

The causes of most problems were unknown, and the teams were forced to use the chat window, which allows users to write anything such as questions, answers and concerns on a computer screen.  For smooth conversation, a better conferencing software tool should have been selected – that is critical for better understanding of each other, particularly during critical team-decision making sessions. Unlike face-to-face meeting, participants were not able to have an eye contact or read body language so that the conversation was rather awkward. Additionally, when one participant was speaking, others were not sure to whom the participant was talking so that it was difficult to know whose turn it was to speak or when was the right time to speak.

## 3.3 	Computer Supported Co-operative Work

We have seen that Email was useful not only for the exchange of plain text messages but also to carry attachments with various types of information.  However, it turned out that the number of such objects grew extensively during a project and that the attachments grew bigger in size also. The team members were often not in the possession of the needed objects or in possession of an old version. We apparently needed something which is commonly referred to as “Computer Supported Co-operative Work” or CSCW. Fontys University in Eindhoven was enthusiastic about the toolkit “Basic Support for Co-operative Work” or BSCW [5,6]. This server is used as a common, shared workspace for the groups.

The teams communicated the following of their experiences:

- Only the LFM team (the team with the three countries involved) used the facility extensively. The teams also indicated that the BSCW is a essential tool to make IPD-CE development possible.

- The most important use was the communication of text documents; secondly the sharing of programs and thirdly the planning of meetings.

- Positive experiences were: ease of use and convenience of central information storage being available anywhere.

- Negative experiences were: varying response time, additional effort to invest in working with this tool and since the server is open to every participant, folders and files are likely to be disorganised.

As the project went by, the number of files and folders became larger and larger such that it was sometimes very confusing to find the exact location of the needed file amongst a lot of others. Therefore, there should have been a responsible person who could always keep his or her eyes on the server’s organisation.

# QUESTIONNAIRES - THE TEAM’S OWN VIEW

Can Information and Communication Tools (ICT) be used effectively by an international product development team? In order to get some ‘objective’ answers we measured the ‘view’ of the student teams on several important aspects in the context of multi-site working (see Table 1).

Table 1: Measured issues of multi-site working.

| 1 | Customer focus | This is about getting clear on needs, expectations, and priorities of those who receive the work. Pulling together an understanding of client needs and priorities is not easy for virtual teams and demands the utmost clarity of communication. |
| --- | --- | --- |
| 2 | Direction | Direction defines the unique contribution of the team, from its broadest purposes to its specific actions and activities. When a team is dispersed getting this alignment and commitment is a real challenge. |
| 3 | Understanding | Understanding deals with learning from team members. It is more difficult to really understand fellow team members when using ICT tools. Understanding is also about being fully aware of the constraints and difficulties that involve multi-site working. |
| 4 | Accountability | This is the process of mutually agreeing on what results the team is expected to achieve with specific plans and activities, and a sense for how the team will be responsible to all involved organisations and to one another. |
| 5 | Communication services | The communication services cover the addressed exchange of information (in all kinds of formats). The word interaction (the ability to quickly react on one another) characterises communication services. |
| 6 | Co-ordination services | Co-ordination services focus on the way a (product creation) project has been organised, i.e. its working methods and procedures. Sharing (easy access to the right information) is the key concept here. |
| 7 | Usage and Way of Working (WoW) | It is not enough to have communication and co-ordination services in place! This key area measures how well the ICT solution is really used by the team. Does everyone know how to use it properly? Is sufficient support available? Etc. |
| 8 | Attitude | This is about the team’s awareness, perception, eagerness, knowledge, etc. of today’s ICT possibilities for dispersed (international) product development teams. |

All these issues were covered by two questionnaires which we sent around (via Email) in the course of the project to all members of both teams. The first questionnaire concerned the soft issues (1 - 4) and was labelled the “Team Fitness Meter”; the second questionnaire “ICT Index” dealt with the more tangible issues of collaborative working (5 - 8).

Per issue approximately 10 questions were posed. All questions were posed in the form of propositions. All students participating in the collaborative projects were requested to indicate to what degree they agree with each proposition.

The results of the questionnaire are summarised in Table 2. The overall response was 81% (9 out of 11 project members) for the LFM team and 71% (7 out of 9 project members) for the LEFON team.

Table 2: Results of the questionnaires.

|  | LFM USA | LFM Netherlands | LFM Germany | LEFON USA | LEFON Netherlands |
| --- | --- | --- | --- | --- | --- |
| Customer focus | 5.6 | 5.2 | 5.4 | 5.3 | 7.2 |
| Direction | 6.8 | 5.6 | 6.1 | 5.5 | 7.2 |
| Understanding | 6.3 | 5.2 | 6.5 | 5.6 | 7.0 |
| Accountability | 5.8 | 4.8 | 5.5 | 4.9 | 6.3 |
| Communication services | 5.4 | 5.0 | 5.4 | 5.4 | 6.1 |
| Co-ordination services | 4.4 | 5.5 | 5.8 | 6.0 | 6.2 |
| Usage and WoW | 5.0 | 4.5 | 5.4 | 5.5 | 6.4 |
| Attitude | 7.7 | 5.6 | 6.7 | 6.2 | 7.7 |

The ratings (x) in Table 2 must be interpreted as follows:

- x < 4.5:	Infancy level, i.e. insufficient means for collaborative engineering.

- 4.5 < x < 6.5: 	Beginner level, just started to build-up know-how.

- x > 6.5:	Expert level, i.e. well-prepared for doing multi-side projects.

At first sight the ratings in Table 2 do not show much variation. Both teams are on beginners level. The average score of the LFM team () is somewhat lower than that of the LEFON team (). Perhaps this simply reflects the fact that working together with 3 parties is more difficult than working together with 2 parties. Further the Dutch part of the LEFON team is well above average; with () this group even claims to be on expert level.

However, a closer look at the statistics reveals some interesting findings. First of all the above-average rating for the issue “Attitude” () clearly suggests that all students were highly motivated to experiment in international collaborative-engineering type of projects. Moreover, it can also be seen that the issues dealing with “Accountability” () and especially the “Way of Working” () are the most weak ones.

A detailed look at the questions concerning the “Accountability” issue shows the following main problems:

- The role of each team member is not clear, that is, there is unnecessary duplication of efforts or there are things falling through the cracks.

- Not all team members strive to live up to previously defined operating agreements.

- There is no mechanism of how to deal with failure to live up to these operating agreements.

The low score of the “Way of Working” issue is caused by questions dealing with security and authentication. May be this is in the industry of more importance than in an educational environment. Also, difficulties in the usage of shared workspaces are mentioned, in particular configuration management (who’s working on which version) and authorisation roles (viewing rights versus edit rights) are not well implemented. All these findings comply with remarks and statements that are made in previous sections of this paper

# 5.      WORKSHOP AS AN ALTERNATIVE TOOL

For both teams the project leaders were Dutch. So, for the Dutch team members we experimented with a workshop titled “Multi-side Project Management”. This workshop was held halfway the development project. In the workshop an atmosphere was created that enabled a critical reflection on “how things went till now”. It appeared that such a workshop helped in team building and solving potential conflicts. The result of this workshop was that a number of action points and operating agreements (e.g. concerning the planning) were not only formulated but also prioritised. Of course, it is a pity that the German and American students were not involved.

Because of the potential benefits (it really accelerated and focused the development effort) it is recommended to organise in future projects such a workshop in an international setting, e.g. by using high-quality video conferencing. The real challenge is to reach the high level of interactivity and the ‘openness’ that is requested for this with the aid of electronic means.

# 6.     EXPERIENCES

Each team had varying degrees of success meeting the project objectives.  All members gained valuable experience in the process of global collaboration.  The team members were frustrated by the limitations of the Internet to really communicate as opposed to just exchanging information. Trust and team cohesion remained low throughout the project.

All three teams carried out a market research. The German team also focussed on a perception research on what type of light has to be chosen and where to put the lamp nearby the TV set to have the best possible comfort and quality in watching TV. All three teams were able to complete some aspect of a prototype as shown below.  It is not surprising that the single site GFJ Integration team completed the project on time and on budget.  This team was able to take advantage of the other teams’ marketing research and managed to meet two to three times each week and to be very productive.  The international teams were lucky to have only one productive team meeting each week.

Figure 1: Two prototypes of a switching light control box

The GFJ Integration team’s prototype (fig.1 , left) integrates well into Philips’ product aesthetics while maintaining full design functionality.  Team LFM International produced the compact design seen on the right.  Team LEFON created a prototype controller package and the German team also created a prototype for the lamp and the light.

The Dutch students also developed a handbook as a guide for IPD-CE groups in future. This handbook will help groups with the use of the BSCW software, the internet videoconference software, MS project planning software and has a checklist for starting up new IPD-CE projects [9].

# 7.      CONCLUSIONS

We experimented with modern communication technology in order to find useful tools for facilitating the co-operative work and the contacts of all the participants. Program evaluation focused on the technologies used, the processes involved, the nature of human interactions and the effectiveness of communications as well as the product are produced.

It turned out that group cohesion stayed low (students did not meet in real life), and that the Internet is not mature enough yet for desktop video conferencing. Chatting and Email were in this project by far the most important communication media. We also found out that the use of a Computer Support for Co-operative Work (CSCW) server is a possibility for information interchange in addition to Email attachments. The server can also be used as an electronic project archive. In future we expect the CSCW-server will be an essential tool for project support and traceability. Improvement must come from a better project organisation and a better team understanding of the deliverables and milestones earlier in the project phase. The use of MS project planning software is recommended. An improvement of video conferencing via the Internet could enhance the group performance enormously. Otherwise the (expensive) V-span ISDN video conference is necessary at the start up, the milestones, the workshop and the final presentation of the project.

Collaborative engineering is relatively a new approach to develop products. So it is not surprising that there are still many problems, which are new and unfamiliar to designers and engineers as seen in our project. As a result, it is strongly felt that a project must be well structured before its start. This implies that it is very crucial to first establish organisational matters and communication means before a project starts. Otherwise, the work carried out by each geographically dispersed team would be isolated and wouldn’t properly interface with the parts developed at the other locations. In this way it is impossible to achieve the fastest product development cycle. In the worst-case scenario, the project might become “world-wide over-the-wall” engineering rather than collaborative, concurrent engineering. These problems should not be ignored and reflected on the next project.

Despite the problems encountered, the authors believe that the experience for the team members was worth the effort and therefore another project will be attempted in the fall 2000, with other students, but with the same universities and coaches.

# 8.     REFERENCES

[1] 	Turino, Jon, Managing concurrent engineering, Van Nostrand Reinhold, New York, 1992.

[2] 	Peter A.M. van Kollenburg, George Punt   "Education in Concurrent Engineering  is a Must",   Proceedings of the 2nd International Symposium on Tools and  Methods for Concurrent   Engineering (TMCE98), Manchester,  April 1998.

[3]   Lehigh University Annual Industry Advisory Board meeting December 1999

[4]  Ochs, J.B. proposal to National Aeronautics and Space Administration (NASA) via the Community of Agile Partners in Education (CAPE), April, 1999

[5]  “Product Design and Development,” Karl Ulrich and Steven Eppinger, Irwin McGraw-Hill, ISBN 0-07-116993-8

[6]  Peter van Kollenburg, Herbert Veenstra, Dick v. Schenk Brill, Harald Ihle, Krijn Kater,  Integrated product development and experiences of communication in education, Proceedings of the 3rd Int. Symposium TMCE2000, Delft, The Netherlands, April 2000.

[7] 	BSCW – GMD Research Center in Darmstadt (http://bscw.gmd.de/)

[8] 	Meg Hartzler, Jane E. Henry (1994). A How-To Manual for Building a Winning Work Team. ASQ Quality Press, Milwaukee, Wisconsin.

[9]   S. Bonifacio, C. Treffers, R. Joosten, A. Rippe, P. Copier, P.l Sturme, R. Domburg, R. v/d Borne (1999), International Projects, manual for a successful project, Fontys University of Professional Education, The Netherlands

# Footnotes

The Team Fitness Meter was a modified version of the one used by Henry & Hartzler [8] ; the ICT Index was developed during this project.